e-Conference Epworth

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 8/8/14 |
| Programming completion | 24/8/14 |
| Testing completion | 28/8/14 |
| Iteration stop | 29/8/14 |

# 2. High-level objectives

* Prepare program to create pdf reports
* Prepare program to add edit venue option
* Add help system to website
* Administrators to gain access to their conference area.

# 3. Work Item assignments

Details of work item assignments are available on the Task List

# 4. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| Fix issues of the website stated in the test summary | In Progress | Address the key issues from the fault report and solve it by updating necessary changes to program. |
| Find out the requirement for implementation of “Trade Equipment” Option added to website | In Progress | Consult with the client and gather more information about it and proceed from there. |
| System is yet to host externally. Unable to test the performance and other issues | In Progress | Holmesglen Institute IT department is organizing to host on external server and give access to team members to handle. |

# 5. Evaluation criteria

## 98% of system-level test cases passed.

## Walkthrough of iteration build with client received favorable response.

## Make sure existing functionality is not broken.

## Make sure the performance requirement is met.

# 6. Assessment

## Assigned to Paulo Goncalves