e-Conference

Iteration Plan

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 06/10/14 |
| Programming completion | 16/10/14 |
| Testing completion | 23/10/14 |
| Iteration stop | 24/10/14 |

# 2. High-level objectives

* Create accounts in google play, App store and GoDaddy.com website for customer.
* Deployment of web application and database with GoDaddy.com account.
* Android application deployment in google play store
* IOS application deployment in apple store
* Submit completed UniServer version of website
* Completed test pack and test reports

# 3. Work Item assignments

Details of work item assignments are available on the Task List

# 4. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| Fix issues of the mobile application | In Progress | Mobile application is currently pointing to holmesglen mobileapps and having issues in the interaction part |
| Creating various accounts for the deployment of the project | In Progress | Permission is granted from Epworth. Process is waiting for client to provide his availability to our team. |
|  |  |  |

# 5. Evaluation criteria

## Web application hosted and client test response should be positive.

## Mobile application has to be tested on real environment.

## Receive positive feedback from client, for the mobile application.

# 6. Assessment

(TODO : At the end of this iteration by Shuhei )