e-Conference

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 03/11/14 |
| Testing completion | 07/11/14 |
| Presentation Documents completion | 14/11/14 |
| Iteration stop | 12/11/14 |

# 2. High-level objectives

* Android application deployment in google play store
* IOS application deployment in apple store
* Submit completed UniServer version of website
* Completed test pack and test reports

# 3. Work Item assignments

Details of work item assignments are available on the Task List

# 4. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| Android app deployment | In Progress | Mobile application is currently under testing and uploaded to play store by 7/11/14 |
| IOS app deployment | In Progress | Process is waiting for client to get clearance from apple store to publish the app. |
|  |  |  |

# 5. Evaluation criteria

## Web application published and client should be able to use and the web application.

## Mobile application published on google play and Apple Store and client should be able to download and use the app.

## Receive positive feedback from client, for the web and mobile application.

# 6. Assessment

(TODO : At the end of this iteration by Shuhei )